**Your Voice Heard Sprint 1 Plan**

**Team: Zoomers**

**Completion Date: July 23rd 2020**

**Revision Number: 2**

**Revision Date: June 29th 2020**

**Release Plan**

* **High level goals:**
  + Ability to send pre-formatted email to representatives in California
  + Coordinate with local organizers to use website to share their protests/Show local protests in California.
  + Create a forum page where users can post their own links to helpful resources.
* **User stories for release:**
  + **Sprint 1**
    - As a political activist I want to be able to send a message to my congressman to be politically active.
    - As a political activist I want to be able to see a list of senators and representatives to stay informed.
    - As a user I want to be able to see or have a copy of previous messages I’ve sent to my congressman to know I’m not sending duplicate messages
  + **Sprint 2**
    - As a political activist, I need information on protests and events so that I can bring a physical presence to my activism.
    - As a political activist, I
    - As a political activist, I’d like to see resources for staying politically active in my area.
  + **Sprint 3**
    - As a political activist, I want a forum page so that I can communicate and have a dialogue with other activists.
    - As a political activist I want to chat with other users privately to gather more support.
    - As a political activist I want to see the most active posts of the day.
* **Product backlog:**
  + Make the website work for users outside of California
  + Have forum act like Reddit, so more popular comments are on top.
  + Have the forum posts be categorized by branches of topics instead of of all comments in one place.
* **Project presentation:**
  + **Our presentation:** [**https://docs.google.com/presentation/d/17BOq\_bYXfEoJxUae4er9R02eBGSrHpq55\_YMkxMqLSU/edit#slide=id.p8**](https://docs.google.com/presentation/d/17BOq_bYXfEoJxUae4er9R02eBGSrHpq55_YMkxMqLSU/edit#slide=id.p8)