**Your Voice Heard Sprint 1 Plan**

**Team: Zoomers**

**Completion Date: July 6th 2020**

**Revision Number: 1**

**Revision Date: June 29th 2020**

* **Goal:** 
  + **Visualization of the UI for parts of the site**
    - **General UI Navbar on each page**
    - **List of representatives**
    - **How should sending an email look**
    - **Homepage**
      * **Description of the project**
      * **What you can do on the site**
* **Task listing, organized by user story:**
* **(Subtasks)**
  + **getting list of offices/congressmen**
  + **issues (BLM, Climate Change, Abortion) (Caifornia and Santa Cruz Issues only)**
  + **learn how to use amazon ases**
  + **UI (django tutorial)**
  + **What to finish by July 6th,**
    - **FINISH LAYOUT OF WEBSITE**
    - **FINISH RESEARCH OF REPRESENTATIVE/ISSUES**
    - **GET FAMILIAR WITH THE DATABASE**

**Template of Website: Wirefame**

**Django**

**Website: HTML & CSS  
DataBase: SQLite (This may need to change later on)**

* **Team roles:**
  + Rivata Dutta: Product Owner
  + Dominic Lucchesi: Scrum Master
  + Hunter Brown: Developer
  + Aubtin Toofan: Developer
  + Jiaman Song: Developer

**Sprint 1 Main User Story:** As a political activist I want to be able to send a message to my congressman to have my political voice heard

**Initial scrum board:**

|  |  |  |  |
| --- | --- | --- | --- |
| **User Stories** | **Tasks Not Started** | **Tasks in progress** | **Tasks Completed** |
| As a political activist interested in showing support for current issues, I would like to see information on an user-friendly website.  **All members Task 2 & 3 (3-4 hours)** | 1. create a website template using wireframes 2. everyone take django tutorial 3. get familiar with html and CSS |  | **-** create repo on github to store plans, code, etc. |
| As a political activist in California, I would want a list of my senators.  **Aubtin Toofan (1)**  **Hunter Brown**  **(I’ll try to work on task 2 and 3)**  **(3-4 hours)** | 1. place each senator under each respective issue. (create spreadsheet) (store in github) 2. have a page for all the senators/ officials.    1. group the senators by what their stances + specializations are 3. on webpage where issues are, email link to the respective senators for the issues below |  |  |
| As a political activist in California, I would want a list of causes that  need my help.  (5-6 hours)  **Dominic Lucchesi**  **Rivata Dutta**  **Aubtin Toofan**  **Jiaman Song** | 1. create blurbs on main issues (BLM, Climate Change,) Create google spreadsheet (store in github) 2. create blurbs on sub-issues (store in github) |  |  |

* Total for sprint 1: ~14 hours
* **Scrum times:**
  + Monday 1:30 PM
  + Wednesday 1:30 PM
  + Friday 12:00PM